## Slide 1: Bray Team Week 13 Update
Avery Haynes, Locke Lehmann, Travis Carlson, Cody Sims, Zachary Walker, Michael Hager
4/22/2024

## Slide 2: Weekly Deliverables
Tasks | Lead | Percentage Done | Notes
Begin potentiometer validation testing | Avery/Michael | 50% | Do more test runs.
Strain Gauge Measurement | Zack/ Michael | 75% | Attached boards and jumper wires, get readings
Test motor system | Cody/Travis | 90% | Got readings, working on equation for torque.
Hall effect sensor Test | Locke/Travis | 50% | Get data readings.

## Slide 3: Potentiometer
Epoxied potentiometer into valve - worked very well
Got consistent readings for 150+ actuations - good data

## Slide 4: Potentiometer
30-35 turns for each PSI for significant data analysis
All st.dev’s less than 0.7 (good as Bray wants less than +/- 2 degree error)

## Slide 5: Hall Effect Sensor
Asked Bray’s engineers what they thought about code - discussing today with them after studio

## Slide 6: Strain Gauges
Successfully re-inserted new strain gauges into bolts
Readings do not change though when bolts are hit
Possible physical issue but
will continue to investigate

## Slide 7: Electric Motor
Bought current voltage sensors (cheap, no biggie)
Current generated by a ¼ turn too small to read with basic current sensors.
Voltage sensors reduced noise in the voltage readings

## Slide 8: Final Presentation
Thursday, April 25th
1-2 PM (room reserved from 12:30-2:30 PM)
ZACH 215 (13 person capacity)
Sent parking passes to Bray engineers

## Slide 9: Gantt Chart

## Slide 10: Gantt Chart

## Slide 11: Next Week’s Deliverables
Finish everything.