## Slide 1: Bray Team Week 2 Update
Avery Haynes, Locke Lehmann, Travis Carlson, Cody Sims, Zachary Walker, Michael Hager
Week of 8/28/2023

## Slide 2: Week 1 Tasks
Deliverable | Team Member | Percent Completed | Notes
Reach out to Bray, Schedule call | Avery | 100% | Held meeting on 8/28, 3-4 PM
Collect signed NDA & IP Forms | Zack | 100% | Emailed to Bray team.
Answer Solution Neutral PS Questions | Locke | 90% | Needed information from the Bray team to complete questions, will ask during scheduled meeting.
Create Introduction Presentations | Travis | 100% | Presented 8/28
Create Week 1 Recap Presentation | Cody | 100% | 
Create & Organize Team Drive, Group Chat | Michael | 100% | Effectively initiated team communication.

## Slide 3: Week 2 Plans
Deliverable | Team Member | Percent Completed | Notes
Compile questions for Bray for in-person meeting | Travis | 20% | 
Logistics for traveling to Bray 9/8 | Zack | 25% | Day set, need time and travel arrangements
Complete technical question assignment to help with answering SNPS and update with new leakage deliverable | Avery | 75% | The whole team will work on the assignment, we already have it mostly done but we need to update it and complete it after our 8/28 meeting.
Research Ball Valves and share with team | Cody | 10% | Some prior knowledge, look into cross sections and nomenclature
Research Butterfly Valves and share with team | Locke | 0% | Getting documents from Bray, Focus on cross sections of the valves.
Setup weekly meetings and update team deliverables. | Michael | 30% | Day and time set for weekly meetings. Updating deliverables after team update.

## Slide 4: Questions to ask Bray
What type of actuated valves?
How is the valve going to be used?
What is the size of the valve?
What fluid medium?
What are the constrained characteristics/ properties of the final product?
Is there a degree of precision/ accuracy the final product should have?
Are there any vendors you prefer we use for manufacturing?
What resources from Bray are made available for us?
Are there any size constraints?
How does the collected data of torque and position of the valve increase the lifetime of the valve?

## Slide 5: Week 2 Issues/Needs
Added monitoring leakage of the valve as a project deliverable.
Finalize responsibility assignments within the group.