## Slide 1: Bray Team Week 6 Update
Avery Haynes, Locke Lehmann, Travis Carlson, Cody Sims, Zachary Walker, Michael Hager
9/25/2023

## Slide 2: Week 5 deliverables

## Slide 3: House of Quality
Submitted to bray for review

## Slide 4: Black Box Model
Measure Valve Position
Measure Actuator Torque
Mechanical Energy
Electrical Energy
Data Signal
Electrical Energy
Mechanical Energy

## Slide 5: Brainstorming
Actuator output torque deliverable

## Slide 6: Brainstorming
True valve position deliverable

## Slide 7: Strain Gauges
Full Bridge Gauge configuration to sense torque:
Measures shaft torsion
Could be attached to any stationary part against the stop bars that receives a torque
Cylindrical Strain Gauges:
Placed inside a fixed fastener
Measures axial loads, not torsional
Could be placed on a stop bar. (inside the rotating shaft?)
Washer Strain Gauges:
Used in place of a washer in a fastener assembly
Measures axial loads
Placed inline with stop bars
Rotational Torque Sensor:
Direct torque measurement
Rotary transducer & slip ring mounted in-line with shaft
Mounted between actuator and valve stem

## Slide 8: Week 6 plans
Week 6 Tasks |  |  | 
Deliverable | Team Member | Percent Completed | Notes
Organize Brainstorming and narrow ideas | Avery | 0% | 
Brainstorm more ideas | Locke | 20% | 
look over DR1 reports | zach | 0% | 
function stage 2/3 | Cody | 20% | 
function stage 4/5 | Michael | 20% | 
continue revising DR! | All | 40% | 

## Slide 9: Current/Upcoming Tasks
Research Topics/Deliverables:
Brainstorming ideas for detecting true valve position/torque
Function Chain
Review SolidWorks parts and assemblies
Narrow down concepts